CRM

Development Timeline & Delivery Plan

| Phase | Name | Scope | Base | Buffer | Total | Risk | Milestone |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P1 | Foundation | Auth frontend integration, role-based UI, profile module, user management, permission matrix | 2w | +0.5w | 2.5w | Low | Secure system with role-based access fully working |
| P2 | Lead + Activity + Follow-ups | Lead CRUD, filters, status flow, assignment, lead detail page, activity logs, follow-up scheduling, reminders | 3w | +0.5w | 3.5w | Medium | Complete lead pipeline operational |
| P3 | Prospect + Product + Quotation | Prospect conversion, prospect stages, product frontend, quotation engine, calculation logic, PDF generation | 3w | +1w | 4w | Medium–High | Lead → Prospect → Quotation workflow complete |
| P4 | Dashboard + Reports | Role-based dashboards, aggregation queries, revenue calculation, performance reports, CSV export | 2.5w | +0.5w | 3w | Medium | Dynamic dashboards & reports ready |
| P5 | Polish + Testing + Stabilisation | E2E testing, bug fixing, optimisation, audit logs, performance tuning, production deployment | 2w | +0.5w | 2.5w | Medium | Production-ready stable release |
|  | TOTAL |  | 12.5w | +3w | 15.5w |  | ~3.5 months with buffer |